LegalEase – AI-Powered Legal Document Generator

Phase 4: Project Planning Phase

Naan Mudhalvan Project Documentation

Student Name: ______________________________

Team Members: ______________________________

College / Department: ______________________________

# 1. Project Scope

The project will deliver a working prototype of LegalEase capable of generating selected common document drafts through a guided user workflow.

# 2. Development Plan

| Week | Activities | Deliverable |
| --- | --- | --- |
| Week 1 | Problem research, empathy map, brainstorming | Phase 1 documentation |
| Week 2 | Requirements and use cases | Phase 2 documentation |
| Week 3 | Architecture, UI and data design | Phase 3 documentation |
| Week 4 | Project setup and template creation | Initial prototype |
| Week 5 | Input forms, validation and AI integration | Working generation workflow |
| Week 6 | Preview, editing and export | Feature-complete prototype |
| Week 7 | Testing and bug fixing | Test report |
| Week 8 | Documentation, presentation and demonstration | Final project package |

# 3. Resources Required

Computer/laptop and development environment.

Programming language and web/application framework.

Database or structured storage if required.

AI/LLM API or locally hosted model depending on project constraints.

Document-generation/export library.

Version-control repository.

Sample, non-sensitive document templates for testing.

# 4. Team Responsibilities

| Role | Responsibilities |
| --- | --- |
| Project Lead | Coordinates tasks, documentation, integration and demonstration. |
| UI Developer | Builds screens, forms and preview interface. |
| Backend Developer | Builds APIs, validation and application logic. |
| AI/Prompt Developer | Designs prompts, generation flow and output checks. |
| Testing & Documentation | Creates test cases, records results and prepares final documents. |

# 5. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI generates incorrect wording | High | Use controlled templates, prompts, validation and human review. |
| Missing user information | Medium | Use mandatory fields and clear validation messages. |
| Sensitive data exposure | High | Minimize collection, use secure handling and avoid real sensitive data during testing. |
| API failure | Medium | Show a clear error state and allow retry. |
| Inconsistent formatting | Medium | Use structured templates and post-generation formatting. |
| Scope expansion | Medium | Freeze MVP features and move advanced features to future work. |

# 6. Milestones

Milestone 1: Problem and solution definition completed.

Milestone 2: Requirements and system design completed.

Milestone 3: Prototype generation workflow completed.

Milestone 4: Testing and corrections completed.

Milestone 5: Final documentation and demonstration completed.

# 7. Success Criteria

User can select a supported document type.

Required information is collected and validated.

System generates a coherent first draft.

User can review and edit the result.

Test cases pass for supported document types.

Project documentation covers all eight phases.